03/05/2023 - weekly group meeting

|  |  |  |
| --- | --- | --- |
|  | Paul | Ryan |
| Done this week | * Test Laravel, Slim and NestJs => chose NestJs for the API * Create auth routes on the REST API * Implement redux and link frontend to new REST API * Start implementing the design (theme) * Switch project to typescript |  |
| Will do next week | * Implement RTK Query for the API * Create types for the data on the server (ts) * Finish authentication from frontend to api * Create the admin user search and management pannel | * Finish the Packet Tracer diagram * Write the infrastructure document * Virtualize some machines of the infrastructure |
| Problems encountered | * Typescript is hard * Lots of different possibilities and frameworks for API * Many configuration issues (for webpack) → linter, compil, etc. |  |