12/04/2023 - weekly group meeting

|  |  |  |
| --- | --- | --- |
|  | Paul | Ryan |
| Done this week | * Migrate the previous project * Use better technologies for front and API * Work on product (design and UI/UX) * Do some project management | * Curl and database C demo * Think about the saving strategy * Learn about documentation writing |
| Will do next week | * Finish the mockups on Figma * Full connectivity between the Frontend and REST API (+ bonus login) * Help for infra stuff (Packet Tracer and network) | * Overall infrastructure document * C part description * Packet tracer * Virtualization of some machines |
| Problems encountered | * Laravel is hard to setup * Lots of refactoring for Next | * Using external libs in C * Infra concepts are new to me |