13/05/2023 - weekly group meeting

|  |  |  |
| --- | --- | --- |
|  | Paul | Ryan |
| Done this week | * Implement RTK Query for the API * Create types for the data on the server (ts) * Finish authentication from frontend to api * Add user type verification * Improve login UI * Create an admin pannel with raw list of users | * Finish the Packet Tracer diagram * Write the infrastructure document |
| Will do next week | * Finish admin dashboard and user management tools * Dockerisation of frontend and API * Deployment of the containers | * Create the final IP plan * Virtualise some clients and servers in the infrastrucure * Do the strategic choices (features, descriptions, etc.) for the java desktop app |
| Problems encountered | * Still learning NestJS * html <select> elements are hell to style | * Network is hard, new to me (lack of knowledge) |