28/05/2023 - weekly group meeting

|  |  |  |
| --- | --- | --- |
|  | Paul | Ryan |
| Done this week | * Create admin dashboard * List of users * Page to modify users * improve auth and communication between front and api * Docker deployment attemps (heroku and VPS) * Explore type sharing between front and API * Secure admin system * Add search and filter functionnalities for users list | * Write java app description and list of features * Create the IP plan * Started working on C request builder |
| Will do next week | * Add event management * Create user dashboard * Create contractor dashboard | * Virtualize infrastructure * Start Java app |
| Problems encountered | * Deployment is very very hard * Hard to deploy for free (many paid tiers) * Decided to pay so I can have servers * App getting complex, clean code required |  |